**The College of New Jersey**

**Civil Engineering Department**

**Thailand Water Supply System Senior Project**

Meeting 3 Spring Semester: Monday, February 11th, 2013 (Dr. Horst)

Meeting Highlights

* Discussed speaking with Aaron Stewart on February 21st over the telephone. He is a contact in Thailand and will help with cost estimation
* Determined that one large rectangular concrete storage tank is not feasible based on the amount of steel reinforcing bars needed
* Decided to use a circular concrete storage tank, but not sure if it will be one large tank or multiple smaller tanks

For Next Week:

* Need to have full cost estimation and material list completed prior to the phone call with Aaron
* Continue to work on the piping system design in WaterCAD